Table of Contents

# External Audit Remediation — Authorization Hardening Program

Created: 2026-07-27 · Status: VERIFIED, AWAITING MARIA’S GO Source: ChatGPT external adversarial audit, delivered in 3 parts 2026-07-27 Pinned commit audited: c059319ae68e44b5571b4671572b1fd47bbf4f62 Verification: every finding below was live-verified by Claude against the actual code at HEAD, and against the live database via psql "$SUPABASE_DB_URL" where DB state was material. Verdicts are Claude’s, not the auditor’s.

## How to read this document

Each finding carries a verdict:

| Verdict | Meaning |
| --- | --- |
| CONFIRMED | Claude reproduced the defect in the actual code/DB. Fix required. |
| CONFIRMED — WORSE | Real, and the live evidence is more severe than the auditor claimed. |
| CONFIRMED — KNOWN | Real, and already documented in our own governance/trackers. No new information. |
| REFUTED | Claude checked and the described attack path does not connect. Do not re-litigate. |
| PARTIAL | The mechanism is real but the described consequence is not. |

Nothing in this document has been fixed. The working tree was clean at audit close.

## The two root causes (this is the whole audit in two sentences)

Every serious finding below is an instance of one of these. Fix the pattern, not just the instance.

Root Cause 1 — Privileged code forgets who the caller is. The shape is: authenticate somebody → switch to service role → query or mutate by a client-supplied patient/resource/tenant ID → never re-check that this specific caller is authorized for that specific resource. Service role bypasses RLS, so RLS does not save you here.

Root Cause 2 — verify_jwt = false means the function must authenticate itself, and some don’t. Many functions legitimately disable the Supabase gateway JWT check because they serve cron secrets, MCP machine keys, integration credentials, or device tokens. That architecture is fine. But it moves 100% of the authentication burden into the function body — and several functions only check “did you send a string that starts with Bearer?”

Live-verified: all ten functions named in the P0 list below are verify_jwt = false in supabase/config.toml. The gateway enforces nothing for any of them.

## What was REFUTED — do not re-open

The “anonymous → service credential → privileged Guardian action” chain does not connect.

The auditor’s #1 finding across two of the three parts. Claude verified the actual gate:

- supabase/functions/guardian-agent/index.ts:46 — isServerToServer = !req.headers.get('origin')

- :56-61 — if server-to-server, isAuthorizedServerCaller(req) is required

- :168-178 — that function demands the real CRON_SECRET or SB_SECRET_KEY

- :199-215 — browser callers (with Origin) always fall to resolveTenantId, which performs a genuine supabase.auth.getUser(token) and reads tenant from profiles

The orchestrator’s substituted credential produces a no-Origin request, which lands in the server-to-server branch and must present a secret an anonymous caller does not have. A browser request never reaches that branch at all.

Both halves (P0-1 orchestrator substitution, P0-2 tenant precedence) remain real defects worth fixing on their own merits — see A-1 and A-2 below — but the chained breach is not real. The audit’s stated #1 priority is not the top risk.

# PART A — P0 AUTHORIZATION DEFECTS

Ordered by real exposure, not by the auditor’s numbering.

## A-0 — Bed-management RPCs: EXECUTE granted to anon · CONFIRMED — WORSE 🔴 TOP RISK

The auditor wrote: “I could not prove the live PostgreSQL EXECUTE grants through GitHub, so I am not claiming direct anonymous RPC exploitation.”

Claude queried the live database. anon has EXECUTE.

| Function | prosecdef | Caller check | EXECUTE grantees (live) |
| --- | --- | --- | --- |
| assign_patient_to_bed(p_patient_id, p_bed_id, p_expected_los_days, p_adt_source, p_adt_event_id) | t (DEFINER) | none | anon, authenticated, service_role, postgres |
| discharge_patient(p_patient_id, p_disposition) | t (DEFINER) | none | anon, authenticated, service_role, postgres |
| update_bed_status(p_bed_id, p_new_status, p_reason) | t (DEFINER) | none | anon, authenticated, service_role, postgres |

Live prosrc of assign_patient_to_bed derives tenant from the supplied bed:

SELECT tenant_id INTO v_tenant_id FROM public.beds WHERE id = p_bed_id;

and never compares v_tenant_id to the caller. auth.uid() appears only to stamp assigned_by / status_changed_by — it is never used to authorize. discharge_patient finds the active assignment by patient ID with no caller-tenant constraint. update_bed_status takes a bed ID and uses its tenant.

Why this is #1: it is the only finding in the entire audit reachable with no credential at all.

Definition source: supabase/migrations/20251201100000_predictive_bed_management.sql:734+

### Fix

- REVOKE EXECUTE ... FROM anon on all three (and every sibling bed RPC — sweep first).

- Inside each function: IF auth.uid() IS NULL THEN RAISE EXCEPTION; resolve caller tenant + role from profiles/user_roles; require resource_tenant = caller_tenant; fail closed on NULL tenant or missing profile.

- Maintain tenant constraints on every internal UPDATE/INSERT/SELECT.

### Acceptance

- has_function_privilege('anon', 'public.assign_patient_to_bed(uuid,uuid,integer,text,text)', 'EXECUTE') returns false for all three.

- Live negative test as an authenticated Tenant A clinical user against a Tenant B bed UUID: denied, no assignment row, no bed status change, no existing assignment modified. Rolled back, zero residue.

- Live positive test: same-tenant assignment still works end-to-end (do not break the bed board).

### Notes

Tier-3 migration. Requires Maria’s explicit go. Sweep all bed-management SECURITY DEFINER functions in the same pass, not just these three (CLAUDE.md codebase-wide-grep rule).

## A-1 — Functions with NO authentication at all · CONFIRMED 🔴

All three are verify_jwt = false, so the gateway does not protect them either.

### A-1a · process-medical-transcript — sends PHI to Anthropic with no caller

supabase/functions/process-medical-transcript/index.ts:54-68

const authHeader = req.headers.get('authorization');
let userId = null;
if (authHeader) { ... }        // ← optional

:102 — the else-branch comment is literally “Default conversational prompt for unauthenticated users”. The prompt built there embeds the raw transcript and patientId and is sent to Anthropic. No clinical role, no patient authorization, no PHI boundary.

### A-1b · emergency-alert-dispatch — no authentication whatsoever

supabase/functions/emergency-alert-dispatch/index.ts:169+. Handler goes OPTIONS check → method check → await req.json() → service-role work. There is no getUser, no bearer check, no cron secret. It then sends notifications, writes alerts, and returns patient name plus raw recipient email addresses.

### A-1c · pdmp-query — bearer-shape check gates controlled-substance history

supabase/functions/pdmp-query/index.ts:57-63 checks only authHeader?.startsWith('Bearer '). :110-140 then returns cached controlled-substance prescription history (medication name, DEA schedule, prescriber NPI, MME) filtered by a body-supplied tenantId + patientId. The honest 501 PDMP_NOT_CONNECTED at :197-210 fires only after the cache path.

### Fix

Require a verified caller (supabase.auth.getUser(token)), a clinical role, and patient authorization before any privileged work. For emergency-alert-dispatch, this is an internal webhook — give it a signed/internal credential and verify it before parsing the payload, and strip patient name + raw recipient addresses from the response.

### Acceptance

- Authorization: Bearer garbage → 401 on each. Negative test required.

- No Authorization header → 401 on each.

- process-medical-transcript: no request reaches Anthropic without a verified clinical caller — prove by asserting the fetch is never issued.

- pdmp-query: cached path is unreachable without authorization.

## A-2 — ecr-submit bearer not verified + body-supplied tenant · CONFIRMED 🔴

supabase/functions/ecr-submit/index.ts:53-59 — startsWith('Bearer ') only, any string passes. :64 takes tenantId from the body. :80-81 builds a service-role client. :88-97 queries electronic_case_reports filtered by the client’s own tenant_id.

Group with the sibling submitters. immunization-registry-submit and syndromic-surveillance-submit share the shape. One shared gate, not three separate repairs.

### Fix

One shared requirePublicHealthIntegrationAccess() boundary: verify JWT → resolve profile → derive tenant from profile → authorize public-health role → verify the requested case report belongs to that tenant → reject client tenant mismatch.

### Acceptance

- Bearer garbage → 401.

- Tenant A valid JWT + Tenant B caseReportId → 403 or 404, no status mutation, no ecr_submissions row.

### PRESERVE

These functions currently report pending_transport / transmitted: false because live AIMS/state transport is not wired. That honesty was a deliberate fix (session fourteenth, commit a1938e4c). Do not let a rewrite reintroduce fabricated acceptances.

## A-3 — Authenticated, then trusts client-supplied identifiers · CONFIRMED 🔴

All four verify a JWT correctly and then hand a client-supplied ID to a service-role query. This is Root Cause 1 in its purest form.

| Finding | File:line | What the client controls |
| --- | --- | --- |
| phi-encrypt decrypt authz | phi-encrypt/index.ts:237-245 | Unknown-tenant patients are allowed through with a log line. Acceptable for encrypt (synthetic handoff IDs), not acceptable for decrypt. Same-tenant is permitted without asking whether this person may access this patient. |
| generate-837p | generate-837p/index.ts:394-402 | Verifies the user, then retrieves encounter/patient/provider/payer by supplied IDs under service role with no tenant/patient-access binding. An 837P contains substantial PHI. |
| check-drug-interactions | check-drug-interactions/index.ts:78, 89-110 | Real getUser(), then patient_id from the body feeds service-role medication queries with no patient authorization. |
| ai-provider-assistant | ai-provider-assistant/index.ts:489-500 | Authenticates via requireUser and rate-limits (both good), then accepts providerId and providerContext.role from the body and validates only that the role string is in an enum. A patient account can claim "role": "physician" and receive physician-tier behavior and context. |

### Fix

Actor identity = JWT subject, always. Role = database role. Tenant = database tenant. Patient = an authorized relationship, checked before the privileged retrieval. Where an on-behalf-of relationship is genuinely needed, validate it independently and record both authenticated_actor_id and on_behalf_of_provider_id.

For phi-encrypt: unknown patient context must fail closed on decrypt. Use the existing patient-access authority.

### Acceptance

- Authenticated user → another patient’s decrypt → 403.

- Patient account → physician-only assistant behavior → 403.

- Tenant A user → Tenant B encounter 837P → 403/404, zero PHI in response.

## A-4 — hl7-receive trusts X-Tenant-Id · CONFIRMED 🔴

supabase/functions/hl7-receive/index.ts:10-12 documents the header contract; :116-146 reads X-Tenant-Id and uses it as resolvedTenantId when no connection ID is supplied, then stores raw HL7 and triggers downstream workflows under service role.

### Fix

integration credential → registeredhl7_connectionsrow → tenant. Never X-Tenant-Id → trust. The connection-ID path already does the right lookup — make it the only path.

### Acceptance

Request with X-Tenant-Id and no valid registered connection credential → 401/403, no hl7_message_log row.

## A-5 — MCP FHIR server: tenant never enforced · CONFIRMED 🔴

mcp-fhir-server is Tier 3 and initializes with the service-role key (index.ts:126-130), so RLS does not apply. It authenticates correctly via verifyClinicalAccess (:205-223) and passes caller.tenantId into the handlers (:258-262).

The handlers use it only for audit logging. toolHandlers.ts:167:

tenantId: ctx.caller.tenantId || (toolArgs.tenant_id as string | undefined),

- handleGetResource fetches by resource_id alone — no tenant predicate.

- handleCreateResource / handleUpdateResource write by supplied ID/data — no tenant predicate.

- list_ehr_connections (:498-503) filters by toolArgs.tenant_id — caller-supplied and optional. Omit it and the service-role query returns every tenant’s connections.

### Fix

Every MCP FHIR tool: derive caller.tenantId → reject NULL tenant unless explicitly approved super-admin → reject client tenant override → include a tenant predicate in every query → verify the patient/resource belongs to the caller tenant before returning or mutating.

### Acceptance

Tenant A physician requests a Tenant B patient/resource UUID → 403/404, zero Tenant B PHI returned, zero Tenant B state modified. This test must execute the real handler. Constructing mock objects does not satisfy it.

## A-6 — Agent orchestrator mints a service credential from absence · CONFIRMED (PARTIAL consequence) 🟠

supabase/functions/agent-orchestrator/index.ts:296:

const authHeader = req.headers.get('Authorization') || `Bearer ${SERVICE_KEY}`;

An unauthenticated request is upgraded to the platform service credential for downstream routing. The Guardian chain this was said to enable is REFUTED (see above) — but the pattern is indefensible on its own and other downstream targets must be swept.

### Fix

Distinguish authenticated user / authenticated MCP-service / authenticated internal-cron / health check. Missing auth → 401. Invalid → 401. Wrong role → 403. Never substitute SB_SECRET_KEY because Authorization is absent.

### Acceptance

POST with allowed Origin and no Authorization → 401, no downstream invocation, no credential substitution. Sweep every function the orchestrator can route to and confirm none of them accept the substituted credential as authorization.

## A-7 — Guardian lets body-supplied tenant win · CONFIRMED (PARTIAL consequence) 🟠

supabase/functions/guardian-agent/index.ts:69:

const tenantId = data?.tenant_id || await resolveTenantId(supabase, req);

Precedence is backwards: the request body is consulted before verified-JWT tenant resolution. This is not anonymous-reachable (see REFUTED). The real exposure is a legitimately authenticated Tenant A user naming Tenant B.

### Fix

Browser path: tenant comes only from resolveTenantId; ignore/reject data.tenant_id. Server-to-server cron path keeps its existing secret mechanism and its all-tenant fan-out.

### Acceptance

Tenant A JWT + body.tenant_id = Tenant B → Tenant B is never used (executes against Tenant A or returns 403).

### PRESERVE

Guardian’s human-approval boundary. Do not remove review tickets, proposal-only PRs, the max-open-PR cap, or the human-merge requirement. Guardian proposes; Maria merges. No merge_pr action exists in guardian-pr-service — keep it that way.

# PART B — BROKEN FEATURES (real bugs, not exploits)

## B-1 — SMART confidential clients cannot authenticate · CONFIRMED

smart-register-app/index.ts:70-90 stores sha512:<salt_hex>:<hash_hex>. smart-token/index.ts:179 and :332 compare await sha256(client_secret).

Different algorithm, different format, no salt parsing. These values can never match. Every confidential SMART app registered through this path is unable to obtain a token.

### Fix

One shared hash/verify utility used by both functions. Token endpoint parses sha512:<salt>:<hash> and recomputes with the registration algorithm. Additionally: verify request.client_id matches the application bound to the authorization code / refresh token — do not validate a secret independently of the client record.

### Acceptance

Real end-to-end contract test: register confidential app → receive one-time secret → authorize → exchange code → validate secret → receive access token → use it against the FHIR API. This flow test is what would have caught the mismatch; the existing test did not.

## B-2 — Passkey auth returns a session with null tokens · CONFIRMED

passkey-auth-finish/index.ts:254-276. After WebAuthn verification succeeds, the code calls supabase.auth.admin.generateLink({ type: 'magiclink' }) and reads sessionData.properties?.access_token / refresh_token. generateLink returns a link/token pair for email delivery — not an established session. Both values resolve to null, and the function returns a “successful” session containing nulls.

### PRESERVE

The WebAuthn implementation itself is genuinely good: one-time challenge, expiry, reuse prevention, credential lookup, signature verification, requireUserVerification: true, counter update, durable audit. Do not touch any of that. Only the session-creation step is wrong.

### Acceptance

Successful passkey auth yields a real access_token + refresh_token, and getUser(access_token) succeeds.

## B-3 — Security automation token revocation has never worked · CONFIRMED

src/services/securityAutomationService.ts:543 — await this.supabase.auth.admin.signOut(userId, 'global'). The Admin signOut takes a JWT, not a user UUID. Any claim that sessions were revoked is unsupported.

### Acceptance

Behavioral test: revoke → the previously-valid access token no longer authenticates.

# PART C — HONESTY & ACCOUNTABILITY

Low risk, low effort, high credibility cost if a customer finds them first.

| ID | Finding | Location | Verdict | Fix |
| --- | --- | --- | --- | --- |
| C-1 | DR “restore test” restores nothing | test_backup_restore() live body; supabase/migrations/20260123000004_*.sql; scripts/disaster-recovery/execute-weekly-drill.sh:157-186 | CONFIRMED | The function runs PERFORM 1 FROM profiles LIMIT 1 (+ audit_logs, auth.users), then writes restore_tested = TRUE and rto_met = (duration < 14400). The script times a database read and compares it to a 4-hour RTO. Split into LIVE_DATABASE_INTEGRITY_CHECK / SIMULATED_DR_TEST / REAL_BACKUP_RESTORE_TEST. Until a real restore runs, no dashboard or evidence package may claim proven RTO/RPO. |
| C-2 | AI billing suggester claims output it never produced | ai-billing-suggester/index.ts:211, 229-230 | CONFIRMED | Builds encounterContext, never calls the model, returns "Billing code suggestion generated". Change the string to the honest one. Auth/tenant work in this function is good — preserve it. |
| C-3 | Guardian containment language overstates enforcement | Guardian runtime | CONFIRMED — KNOWN | States named blocked/circuit open/shutdown that are telemetry only must be renamed detected/signaled/containment_requested, or wire real enforcement. |
| C-4 | PHI/PII in operational logs | send-team-alert/index.ts:171, 182, 216; send-email/index.ts:192-196, 211-214 | CONFIRMED | Raw caregiver emails/phones and email subjects (which callers build from patient names) go to general logs. Log message ID, template ID, channel, masked destination, tenant, status, provider code. Nothing else. |
| C-5 | Clinical AI PHI audit is not durable | _shared/auditLogger.ts:109-116; ai-soap-note-generator/index.ts:268 | CONFIRMED | logger.phi() is console.log only. No phi_access_logs row. Every PHI-bearing AI request needs a durable record: actor, patient, tenant, operation, timestamp, model, outcome — metadata only, never clinical text. |
| C-6 | Enrollment audit explicitly non-blocking | enrollClient/index.ts:198-212 | CONFIRMED | Comment says “Audit log (required for compliance)” then “NON-BLOCKING… audit can be added via background job later.” No such background job exists. Make it fail closed, mirroring chwService.ts:154. |
| C-7 | AI usage tenant/actor misattribution | ai-treatment-pathway/index.ts:105, 201; ai-contraindication-detector/index.ts:98, 107, 166 | CONFIRMED | Both check patient access correctly, then write a client-supplied tenantId / providerId into usage & audit accounting. Use verified context. |
| C-8 | coding-suggest anonymous + unproven PHI scrubbing | coding-suggest/index.ts:156-168, 265, 316 | CONFIRMED | Auth is optional; proceeds anonymously. Also records phi_scrubbed: true after regex de-identification of free-text clinical narrative — which cannot prove absence of names. Require auth + role + tenant + rate limit + body cap; and either build a validated de-identification boundary or govern it as a PHI-bearing vendor flow. |
| C-9 | Bootstrap endpoint still live | setup-admin-credentials/index.ts:41 | CONFIRMED | Gated by a static ADMIN_SETUP_SECRET, therefore reusable forever. Undeploy it; if it must stay: internal-only auth, rate limit, one-time bootstrap state, rotate the secret, durable audit. |
| C-10 | Module-global per-request state | user-data-management/index.ts:80-81 | CONFIRMED | let currentTenantId / let currentCorsHeaders at module scope. Unsafe under warm concurrent execution; can corrupt audit attribution. Move into request scope. |
| C-11 | Minimum-necessary: infrastructure without enforcement | src/services/minimumNecessaryService.ts:154-164 | CONFIRMED | filterFields() / filterRecordSet() have zero production callers repo-wide. Missing policy returns all fields with a warning — fail-open. Flip the default to fail-closed and integrate at chosen surfaces. Needs a scoping decision from Maria before work starts. |
| C-12 | Super-admin guard trusts localStorage | src/components/auth/RequireSuperAdmin.tsx:30-38, 87 | CONFIRMED | Presence of envision_session + envision_user → setIsSuperAdmin(true), no validation. The test at __tests__/RequireSuperAdmin.test.tsx:144 is titled “should bypass Supabase check when Envision session exists” — the test enforces the defect. Validate server-side via envision-check-super-admin; rewrite the test to assert validation. Backend RLS limits blast radius to route-shell access, not data. Tier-3 auth change. |
| C-13 | Router wrappers permanently broken | src/routes/RouteRenderer.tsx:50, 303 | CONFIRMED | useSupabaseClient() returns ctx.supabase (AuthContext.tsx:357-361) — no .user, no .profile. SpecialistDashboardWrapper always renders “Invalid specialist configuration”; ReceivingDashboardWrapper always falls back to “Default Facility”. Not a Router v8 regression — the as unknown casts show it was baked in when RouteRenderer was created. |
| C-14 | Production CSP allows unsafe-inline + unsafe-eval | vercel.json:29 | CONFIRMED — KNOWN | Identify which deps require them (hCaptcha, Daily, Supabase), remove unsafe-eval if feasible, move toward nonce/hash. Do not break the three integrations. |
| C-15 | MCP patient-context uses the global anon client | mcp-patient-context-server/index.ts:91-99 | CONFIRMED | Authenticates the caller, then runs every query through the init-time anon client instead of a caller-scoped one. createPerRequestClient already exists (_shared/mcpServerBase.ts:357) and is already used by mcp-medical-codes-server and mcp-postgres-server. Fails closed today (anon sees nothing), but breaks the intended identity architecture. Repair primitive proven in two siblings. |
| C-16 | Clearinghouse MCP is a stub | client.ts:30-31; index.ts:73-92; handlers.ts:83, 118, 399, 406 | CONFIRMED — KNOWN | loadConfig() returns null; 'tenant-id' hardcoded at 7 sites; random claim status; hardcoded 156 submissions / $245,000. Already classified as STUB in governance-boundaries.md S9. No code change needed — this is a sales-scope item: do not sell live clearinghouse connectivity. |
| C-17 | Pool tenant isolation incomplete | docs/trackers/tenant-isolation-silo-tracker.md | CONFIRMED — KNOWN | 505 tables carry tenant_id, all RLS-enabled; 11 flagged for role-based access without tenant restriction. Not a current fire (one populated tenant, admins are intentionally cross-tenant super-admins). Blocks broad multi-tenant Pool deployment. |

# PART D — TEST INTEGRITY (largest single effort; NOT on the auditor’s P0 list)

The auditor said test quality is “uneven.” Claude quantified it, and it is worse than described.

### D-1 · 118 of 119 edge-function test files test nothing · CONFIRMED — WORSE

edge fn __tests__ dirs:                    116
total edge test files:                     119
test files importing ../index.ts:            1

The other 118 never import the handler they name. Representative examples:

// ai-contraindication-detector/__tests__/index.test.ts:433-435
const expectedStatus = hasError ? 500 : 200;
assertEquals(expectedStatus, 500);          // asserts a ternary works

// smart-token/__tests__/index.test.ts:134-139
const secretHash = "abc123hash";
const storedHash = "abc123hash";
assertEquals(secretHash === storedHash, true);   // "validates client_secret via SHA-256"

That second test is why B-1 shipped: it “covers” secret validation while the real registration path writes salted SHA-512.

Worse: these files never execute anywhere. Vitest covers src/ only; CI runs exactly one Deno file. So they are not even false CI signal — they are 118 files of decoration that make coverage look real.

### D-2 · The one gating Deno suite passes on failure · CONFIRMED

supabase/functions/__tests__/mcp-integration.test.ts:260-275 returns true — logging [PASS] — for HTTP 401, 403, 429, and any 500:

if (msg.includes("HTTP 500")) {
  console.log(`  [PASS] ${serverName}/${toolName}: Server error (assumed data issue)`);
  return true;
}

A server that 500s on every call passes the gate. Two servers are already annotated in that file as 500-ing on initialize and are still printed as “verified” in the CI summary.

### D-3 · CI final gate omits governance and typecheck · CONFIRMED

.github/workflows/ci-cd.yml:597-599:

if [ "$TEST" != "success" ] || [ "$BUILD" != "success" ] || [ "$MCP" == "failure" ]; then

GOVERNANCE and TYPECHECK are computed and printed but excluded from the exit condition. Note also MCP == "failure" (not != "success"), so a cancelled or skipped MCP job passes.

Nuance: an individual failing job still fails the workflow run. This matters only insofar as branch protection points at the summary check rather than the individual jobs — which is a live GitHub setting neither the auditor nor Claude can read from the repo. Maria must verify branch protection directly.

### Fix

- Delete or rebuild the 118 dead files — do not leave them as decoration.

- Remove the 401/403/429/500-as-pass logic from mcp-integration.test.ts.

- Add GOVERNANCE and TYPECHECK to the CI exit condition; change MCP == "failure" to MCP != "success".

- Adopt the new standard: test the forbidden action.

### The security-contract tests this program must produce

Each of these must execute the real handler, not a constructed object:

Tenant A JWT  → Tenant B patient        → 403     (MCP FHIR, beds, eCR, 837P, exports, alerts)
patient JWT   → physician-only AI       → 403     (ai-provider-assistant)
"Bearer garbage" → eCR / PDMP / transcript → 401
no Authorization → orchestrator          → 401
authenticated → another patient's decrypt → 403   (phi-encrypt)
anon          → assign_patient_to_bed    → denied (A-0)
confidential SMART app → register → authorize → exchange → token → FHIR   (B-1)
passkey success → real access+refresh token → getUser() succeeds          (B-2)

# EXECUTION PLAN

Sized on the CLAUDE.md session scale. No work starts without Maria’s go; A-0, C-11 and C-12 are Tier-3 and need explicit approval.

| Session | Scope | Gate |
| --- | --- | --- |
| S1 | A-0 bed RPCs. Sweep all bed SECURITY DEFINER fns → one migration: REVOKE from anon + caller-tenant checks. Live negative + positive proof, rolled back. | has_function_privilege('anon',…) false; cross-tenant denied; same-tenant still works |
| S2 | A-1 the three no-auth functions. transcript, emergency-dispatch, pdmp-query. | Bearer garbage → 401 on all three; no Anthropic call without verified caller |
| S3 | Wave 0 gates + A-2. Build the missing shared gates (machine/integration identity; edge-usable patient access) alongside requireUser / requirePatientAccess / mcpAuthGate. Apply to the public-health trio. | Shared gate exists; eCR/immunization/syndromic all 401 on garbage, 403 cross-tenant; pending_transport honesty preserved |
| S4 | A-3 + A-4. phi-encrypt decrypt, 837P, drug interactions, provider assistant, HL7. Adopt the S3 gates. | Cross-patient decrypt 403; patient→physician-role 403; X-Tenant-Id alone rejected |
| S5 | A-5 MCP FHIR tenant enforcement. Every tool; force caller tenant on list_ehr_connections. | Real-handler cross-tenant test → 403/404, zero PHI |
| S6 | A-6 + A-7 + C-15. Orchestrator credential substitution, Guardian tenant precedence, patient-context per-request client. Preserve Guardian’s human-merge boundary. | No-auth orchestrator → 401; body tenant never wins; patient-context queries run as caller |
| S7 | B-1 + B-2 + B-3. SMART shared hash utility + client binding; passkey session; signOut. | Full SMART flow contract test green; passkey yields real tokens |
| S8 | Part C honesty batch. C-1 through C-10, C-13, C-14. Mostly relabels + small edits. | Each item’s stated acceptance |
| S9-S11 | Part D test integrity. Delete/rebuild 118 files; fix the 500-as-pass gate; fix CI exit condition; write the security-contract suite. | Contract tests green and blocking; no test passes on 500 |

Estimated: 11 sessions. C-11 (minimum-necessary integration) is deliberately not scheduled — it needs a scoping decision from Maria first and will get its own tracker.

Sequencing note: Wave 0 gates land in S3, not S1, because S1 and S2 don’t need them. Do not block the highest-exposure fix on architecture.

# WHAT CANNOT BE PROVEN FROM CODE

These require live/operational evidence and belong in the vendor package, not this tracker:

- GitHub branch protection / required-workflow settings (Maria must check directly — determines whether D-3 matters)

- Supabase production Auth/security configuration

- Vercel production configuration

- Real backup restoration capability (C-1)

- Vendor BAAs + retention settings — AI, telehealth, email

- Runtime penetration / adversarial testing

- Two-real-tenant isolation test

- External FHIR/SMART conformance (ONC Inferno (g)(10) test kit)

# DO NOT WEAKEN THESE WHILE FIXING

Verified-good patterns. Use them as the reference implementations.

- Check-in flow — JWT → user → tenant derived from user → validated values → RLS insert. The reference.

- Telehealth (create-patient-telehealth-token) — authenticate → fetch session → verify patient owns it → privileged op → durable PHI audit.

- AI readmission predictor — JWT → rate limit → clinical role → tenant → patient-tenant verification → skill config → processing.

- Patient FHIR R4 API — SMART patient context → scope validation → patient-filtered queries. Materially better than the MCP FHIR path. Repair SMART tokens without disturbing this model.

- MCP auth framework (_shared/mcpAuthGate.ts, mcpIdentity.ts) — legitimate enterprise design. Do not redesign. Make every MCP server use it properly.

- Mobile sync — refuses to fake GPS/geofence persistence when the tables don’t exist.

- API key creation / FCM tokens — identity from verified caller, not client-supplied.

- Guardian human authority — proposes, never merges. Maria merges.

- Vital image OCR — verify user → RLS-scoped job fetch → rate limit → privileged storage via authorized path → deterministic physiological validation.

- PHI encryption v2 (pgp_sym_encrypt, fail-closed, §17 two-key split) — hardened session fourteenth. The crypto is fine; only the authorization around decrypt (A-3) is not.

## Change log

| Date | Event |
| --- | --- |
| 2026-07-27 | Audit received in 3 parts; all findings live-verified by Claude; tracker created. No code changed. Working tree clean. |